# PTS BD INTELLIGENCE SYSTEM

NOTION PROJECT HANDOFF DOCUMENT

Version 1.0 | December 27, 2025

Complete extraction from 15+ consolidation sessions for project continuity

16 Databases → 12 Target Architecture | 4 N8N Workflows | 90+ Contacts Migrated

# 1. PROJECT OVERVIEW

## What We're Building

The Prime Technical Services BD Intelligence System - a comprehensive defense contractor business development automation platform that:

- Scrapes competitor job boards (CACI, GDIT, Leidos, Booz Allen, Peraton, Insight Global, TEKsystems)

- Uses AI (GPT-4o) to map jobs to specific DoD/IC programs with confidence scoring

- Calculates BD opportunity scores using 100-point weighted algorithm

- Manages 6-tier HUMINT contact classification for targeted outreach

- Generates Hot/Warm/Cold prioritized alerts for capture teams

## Notion's Role

Notion is the source of truth for all job intelligence data, federal program reference data (388+ programs), contact/HUMINT intelligence (1,000+ contacts), BD opportunity pipeline, and contractor/contract vehicle reference data.

## Current State (December 27, 2025)

Consolidation Status: 85% Complete

| Metric | Before | After | Status |
| --- | --- | --- | --- |
| Total Databases | 27+ | 12 target | ⏳ Manual cleanup |
| Contacts Migrated | 0 | 90+ | ✅ Complete |
| Programs Migrated | 0 | 13 | ✅ Complete |
| Contractors Populated | 0 | 15 | ✅ Complete |
| Contract Vehicles | 0 | 9 | ✅ Complete |

# 2. TARGET 12-DATABASE ARCHITECTURE

## Core Operations (3 Databases)

| Database | Collection ID | Status |
| --- | --- | --- |
| 🧭 Program Mapping Hub | f57792c1-605b-424c-8830-23ab41c47137 | ✅ Active |
| 🎯 BD Opportunities | 2bcdef65-baa5-80ed-bd95-000b2f898e17 | ✅ Active |
| 📓 Enrichment Runs Log | 20dca021-f026-42a5-aaf7-2b1c87c4a13d | ✅ Schema Ready |

## Reference Data (4 Databases)

| Database | Collection ID | Status |
| --- | --- | --- |
| 🏛️ Federal Programs | 06cd9b22-5d6b-4d37-b0d3-ba99da4971fa | ✅ 388+ programs |
| 🏢 Contractors Database | 3a259041-22bf-4262-a94a-7d33467a1752 | ✅ 15 companies |
| 🚚 Contract Vehicles Master | 0f09543e-9932-44f2-b0ab-7b4c070afb81 | ✅ 9 vehicles |
| 👤 Contacts Database | dbad3487-5371-452e-903a-40f070e598aa | ✅ Active |

## Contact Databases (3)

| Database | Collection ID | Status |
| --- | --- | --- |
| ⭐ DCGS Contacts Full | 2ccdef65-baa5-8087-a53b-000ba596128e | ✅ 965+ contacts |
| 🏢 GDIT Other Contacts | 70ea1c94-211d-40e6-a994-e8d7c4807434 | ✅ 1,052 contacts |

## Jobs Databases (2)

| Database | Collection ID | Status |
| --- | --- | --- |
| 💼 GDIT Jobs | 2ccdef65-baa5-80b0-9a80-000bd2745f63 | ✅ 700 records |
| 🔍 Insight Global Jobs | 69f0d6de-24c8-4878-9eed-b2e4f6c7d63f | ✅ 178 records |

# 3. SCHEMA-LOCKED PROPERTIES ⚠️

CRITICAL: DO NOT rename, delete, or change types without updating n8n workflows

| Property | Database | n8n Usage |
| --- | --- | --- |
| Status | Program Mapping Hub | Workflow state machine |
| Priority Score | Program Mapping Hub | Scoring & alert trigger |
| AI Confidence Score | Program Mapping Hub | GPT-4o output field |
| Source URL | Program Mapping Hub | Deduplication key |
| Apify Run ID | Program Mapping Hub | Batch tracking |
| Job Title | Program Mapping Hub | Primary identifier |
| Company | Program Mapping Hub | Source tracking |
| Job Description | Program Mapping Hub | AI enrichment input |
| Clearance Level | Program Mapping Hub | Job import field |
| Enrichment Timestamp | Program Mapping Hub | Processing timing |

## Status State Machine (exact values)

raw_import → pending_enrichment → enriching → enriched → validated → error

# 4. MCP TOOL CONFIGURATION

## Notion Connector (Native)

- Prefix: Notion: (uppercase N) - DEFAULT CHOICE

- Status: ✅ CONNECTED - Built into Claude

- 14 tools available: search, fetch, create-pages, update-page, create-database, update-database, move-pages, duplicate-page, create-comment, get-comments, get-teams, get-users, get-user, get-self

## Notion MCP Server (Fallback)

- Prefix: notion: (lowercase n) - FALLBACK

- Status: ✅ CONNECTED - External MCP server

- Server URL: https://mcp.notion.com/mcp

- Same 14 tools with identical functionality

## n8n MCP Server

- Status: ✅ CONNECTED

- Server URL: https://primetech.app.n8n.cloud/mcp-server/http

- Instance: primetech.app.n8n.cloud (v2.26.3)

- Purpose: Workflow management only (NOT direct Notion access)

## Critical MCP Learnings

- Always use Collection IDs (not Database IDs) for data source operations

- Collection IDs remain stable across modifications

- Multi-source databases CANNOT be deleted/modified via API - requires UI

- Always fetch schema before any modifications

- Check schema-locked list before renaming properties

# 5. N8N INTEGRATION MAP

## Active Workflows (3)

### Workflow 1: Apify Job Import

- Trigger: Webhook POST /webhook/job-import

- Target: Program Mapping Hub

- Writes: Job Title, Company, Location, Job Description, Source URL, Clearance Level, Status (raw_import), Apify Run ID

### Workflow 2: Enrichment Processor

- Trigger: Schedule every 15 minutes

- Filter: Status = pending_enrichment

- Writes: Program Name, Agency, AI Confidence Score, Priority Score, Status (enriched)

### Workflow 3: Priority Alert Notification

- Trigger: Property change on Priority Score

- Thresholds: 🔥 Hot ≥80 | 🟡 Warm 50-79 | ❄️ Cold <50

## Designed but Not Implemented (1)

### Workflow 4: Hub → BD Opportunities Pipeline

- Status: ⏳ DESIGNED - NOT YET IMPLEMENTED

- Trigger: Status = 'validated' AND Score ≥70 AND Confidence ≥0.7

- Source: Program Mapping Hub → Target: BD Opportunities

# 6. MANUAL ACTIONS REQUIRED

## High Priority: Trash 11 Broken Jobs Databases

⚠️ These require Notion UI deletion (multi-source API limitation)

- Jobs – CANES (9eff72f7-2c56-418a-a921-413e36766c25)

- Jobs – AFSIM (1c03fa5c-0d38-4269-b78c-7cdef5d99fc5)

- Jobs – Jessup Cyber Security (c4152f84-3321-4bbc-80f8-3c2600c3d9f4)

- Jobs – JRSS (afd6cdc2-00e8-4ab5-9282-60a5bd792885)

- Jobs – NJRSS (18957064-fda1-4e24-935a-a4c4a16565d8)

- Jobs – Project LUPUS (2db5ff90-192c-4b58-a07c-e8a99d2e5772)

- Jobs – Project INDUS (20b6b38c-a5e8-4434-a972-325bb0cf5e35)

- Jobs – Project AURIGA (bb6585d4-1d3b-49d6-80ab-0faf602e0544)

- Jobs – NRO_NGA Support (013053bb-5ffd-460c-bc0b-4f641a70aaf1)

- Jobs – Counter-UAS (d954c29f-ada9-4b2d-92ac-328b44b9835b)

- Jobs – EVMS (e58eddb6-2e5c-4d6c-997c-9931bb54adae)

## Medium Priority: Archive Source Databases

After validating migrations:

- Defense Program Universe (bba2faa7-e297-4990-a179-3d0acc65c52d)

- DoD Programs Master (4fa19e91-62c8-432a-8aa4-0f73f5416b41)

- Lockheed Contact CSV (294def65-baa5-811f-9238-000b238c1f5d)

- GBSD Contact Chart (264def65-baa5-816a-8f9c-000b83a23db5)

# 7. IMMEDIATE PRIORITIES

- Manual UI action: Trash 11 broken Jobs databases (multi-source API limitation)

- Implement Workflow 4: Hub → BD Opportunities pipeline

- Split BD Events: Create separate database from BD Opportunities & Events

- Complete Lockheed migration: ~5 remaining contacts

- Archive source databases: After validation (Defense Program Universe, DoD Programs Master, Lockheed CSV, GBSD Chart)

# 8. WORKING AGREEMENTS

- ALWAYS fetch database schema before suggesting property changes

- CHECK schema-locked list before any modifications

- FLAG if changes might break n8n integrations

- USE relations (not text) for cross-database links

- USE Collection IDs (not Database IDs) for MCP data source operations

- CONFIRM before destructive changes

— END OF HANDOFF DOCUMENT —

Generated: December 27, 2025

Sessions Consolidated: 15+ | Databases: 16 → 12 Target | Contacts Migrated: 90+