# NOTION PROJECT HANDOFF

Prime Technical Services BD Intelligence System

December 2025

Integration-Aware Architecture & MCP Configuration

# 1. PROJECT OVERVIEW

## What We're Building

The Prime TS BD Intelligence System is a comprehensive automation platform that gathers competitive intelligence from federal contractor job postings, maps them to specific DoD/IC programs, and generates prioritized business development opportunities. The system scrapes competitor career sites (CACI, GDIT, Leidos, Booz Allen, etc.), enriches data with AI-powered program matching, and calculates BD opportunity scores.

## Notion's Role in the Architecture

Notion serves as the central source of truth for all structured data in the system. It houses the Federal Programs database (388 DoD/IC programs), job postings, contractor intelligence, and BD opportunity tracking. All automation workflows read from and write to Notion databases.

## Current Development Status

- Database Architecture: 95% complete - 7 core databases designed and populated

- Data Population: 388 federal programs imported, data transformation in progress

- n8n Integration: 75% - Core workflows built, testing ongoing

- MCP Configuration: 100% - Both Notion Connector and Notion MCP enabled

## Responsibility Division

- Notion Project: Database schema design, property management, views, relations, data quality

- n8n Project: Workflow logic, API integrations, scraping automation, AI enrichment

# 2. FULL SYSTEM ARCHITECTURE

## Data Flow Overview

The system follows a hub-and-spoke architecture with Federal Programs as the central hub:

INBOUND DATA FLOWS:

- Apify Scrapers → n8n webhook → Job Postings Database

- AI Enrichment (GPT-4o) → Program mapping scores → Job Postings

- SAM.gov / FPDS → Contract data → Federal Programs enrichment

- Manual imports → Federal Programs (CSV/Excel via Claude)

OUTBOUND DATA FLOWS:

- Federal Programs → BD scoring algorithm → BD Opportunities

- BD Opportunities → Email/Slack notifications

- Job Postings → Analytics dashboards

## Integration Dependencies

Notion exposes data through its API for n8n workflows. Key integration touchpoints include database IDs, property names (schema-locked), and relation field IDs. Changes to these elements require coordinated updates in n8n.

# 3. NOTION WORKSPACE ARCHITECTURE

## Core Databases (7 Total)

### 3.1 Federal Programs (CENTRAL HUB)

Database ID: 9db40fce-0781-42b9-902c-d4b0263b1e23

Collection ID: 06cd9b22-5d6b-4d37-b0d3-ba99da4971fa

Purpose: Master registry of 388 DoD/IC programs with contract details, clearance requirements, and BD intelligence

Status: Active - Data transformation in progress

Key Properties (35 total):

- Program Name (title) - Official program name

- Acronym (text) - Program abbreviation

- Agency Owner (select) - 23 options: DoD, Army, Navy, Air Force, etc.

- Program Type (select) - 20 options: IT, Cyber, Intel, Weapon Systems, etc.

- Budget (number) - Contract value in dollars

- Contract Vehicle (select) - 16 options: IDIQ, Services, GWAC, etc.

- Clearance Requirements (multi-select) - Security levels required

- Priority Level (select) - High/Medium/Low BD priority

- Prime Contractor (relation) - Links to Contractors Database

- Related Jobs (relation) - Links to Job Postings

Schema-Locked Properties (DO NOT RENAME):

- property_contract_value, property_contract_vehicle_type, property_program_type_1, property_confidence_level

### 3.2 Job Postings Database (PRIMARY INPUT)

Database ID: d92495a2-c753-48e3-9c2b-33c40ed21f06

Purpose: Stores scraped competitor job postings with AI enrichment

Status: Active

Key Properties:

- Job Title, Company, Location, Clearance Level, Job URL, Job Description

- Program/Agency (AI-mapped), Primary Keyword, Seniority Level

- Deduplication Key, Is Duplicate (for data hygiene)

### 3.3 BD Opportunities (OUTPUT SPOKE)

Database ID: 2bcdef65-baa5-80ed-bd95-000b2f898e17

Purpose: Scored BD opportunities generated from job/program analysis

Status: Active

### 3.4 Contractors Database (REFERENCE)

Database ID: 3a259041-22bf-4262-a94a-7d33467a1752

Purpose: Master list of defense contractors (primes and subs)

Status: Active - Relations pending population

### 3.5 Contract Vehicles Master (REFERENCE)

Database ID: 0f09543e-9932-44f2-b0ab-7b4c070afb81

Purpose: Reference database for federal contract vehicles (DISA Encore, SEWP, etc.)

Status: Building

### 3.6 Contacts Database (HUMINT)

Database ID: 428bc63e-f251-4b7a-a9c8-2388f4c8ff23

Purpose: Key contacts at agencies and contractors for BD outreach

Status: Planned

### 3.7 Enrichment Runs Log (OPS TRACKING)

Database ID: 20dca021-f026-42a5-aaf7-2b1c87c4a13d

Purpose: Tracks automation execution history and data quality metrics

Status: Active

# 4. MCP TOOL CONFIGURATION & USAGE

## Notion Connector (Native Claude Integration)

Status: Connected

Workspace: Prime TS Notion workspace

Permission Scope: Full read/write access to all databases

Available Operations:

- notion-search - Semantic search across workspace

- notion-fetch - Retrieve page/database details by ID or URL

- notion-create-pages - Create new pages in databases

- notion-update-page - Update page properties or content

- notion-create-database - Create new databases with schema

- notion-update-database - Modify database schema

- notion-get-users - List workspace users

## Notion MCP Server

Server URL: https://mcp.notion.com/mcp

Status: Connected

Authentication: OAuth via Claude.ai connector system

MCP-Specific Capabilities:

- Duplicate pages (notion-duplicate-page)

- Move pages between databases (notion-move-pages)

- Get/create comments on pages

- Get teams/teamspaces

## MCP vs Connector Decision Guide

Use Notion Connector for:

- Quick searches and lookups

- Reading database schemas

- Simple page updates

- Creating new pages with properties

Use Notion MCP for:

- Duplicating pages (only available via MCP)

- Moving pages between locations

- Working with comments

- Team/workspace operations

# 5. N8N INTEGRATION MAP

## Active Workflows

### 5.1 Prime TS BD Intelligence System v2.1

Workflow ID: jYihwcJ5BG04QKVC

Purpose: Main BD pipeline - scraping, enrichment, scoring

Trigger: Scheduled (6 AM EST daily)

Databases Used: Job Postings, Federal Programs, BD Opportunities

Properties Read: All Job Postings properties, Federal Programs for matching

Properties Written: Program/Agency mapping, BD Score, Priority Level

### 5.2 Federal Programs Data Fix

Workflow ID: S5ZNab8nkGoDRVHG

Purpose: Transform imported data - Budget, Contract Vehicle, Program Type, Priority Level

Trigger: Manual

Database Used: Federal Programs

Properties Read: property_contract_value, property_contract_vehicle_type, property_program_type_1, property_confidence_level

Properties Written: Budget, Contract Vehicle, Program Type, Priority Level

### 5.3 Clearance Job RAG Agent

Workflow ID: NrrRAihA4vChAlmk

Purpose: AI-powered job matching using RAG

Status: Development

## Schema-Locked Items

DO NOT rename or delete these properties without updating n8n workflows:

- Federal Programs: property_contract_value, property_contract_vehicle_type

- Federal Programs: property_program_type_1, property_confidence_level

- Job Postings: Job Title, Company, Location, Clearance Level, Job URL

- All databases: Database IDs and Collection IDs (hardcoded in n8n)

# 6. CURRENT STATE

## Working Now

- 7-database hub-and-spoke architecture fully designed

- 388 federal programs imported with 35 properties each

- Program Type and Priority Level transformations working

- Notion Connector and MCP both functional

- n8n MCP server connected for workflow management

## In Progress

- Budget and Contract Vehicle field transformations (n8n workflow needs re-run)

- Prime Contractor relation population (text → relation mapping)

- Contract Vehicles Master database population

## Known Issues

- Some fields have misaligned data from CSV import (Key Locations contains clearance data)

- Duplicate text columns exist alongside select fields (Program Type 1 vs Program Type)

- n8n Notion node returns flattened property names (property_field_name format)

## Planned

- Hide/archive duplicate text columns after transformation verification

- Build Prime Contractor → Contractors Database relation workflow

- Populate Contacts Database with HUMINT

- Create custom views for BD prioritization

# 7. NOTION PROJECT INSTRUCTIONS

Copy this into the Notion Project's custom instructions:

## Project Context

This Notion workspace powers the Prime Technical Services BD Intelligence System - an automated competitive intelligence platform for defense contractor staffing.

## Core Databases

1. Federal Programs (9db40fce-0781-42b9-902c-d4b0263b1e23) - CENTRAL HUB, 388 programs

2. Job Postings (d92495a2-c753-48e3-9c2b-33c40ed21f06) - Scraped competitor jobs

3. BD Opportunities (2bcdef65-baa5-80ed-bd95-000b2f898e17) - Scored opportunities

4. Contractors (3a259041-22bf-4262-a94a-7d33467a1752) - Prime/sub contractors

5. Contract Vehicles Master (0f09543e-9932-44f2-b0ab-7b4c070afb81)

6. Contacts (428bc63e-f251-4b7a-a9c8-2388f4c8ff23) - BD contacts

7. Enrichment Runs Log (20dca021-f026-42a5-aaf7-2b1c87c4a13d)

## MCP Tools Available

You have both Notion Connector (native) and Notion MCP available. Use Connector for searches, fetches, and updates. Use MCP for duplicating pages, moving pages, and comments.

## Integration Awareness

n8n workflows depend on specific property names. SCHEMA-LOCKED: property_contract_value, property_contract_vehicle_type, property_program_type_1, property_confidence_level. Always check with n8n project before renaming or deleting properties.

## Working Agreements

- Fetch database schema before suggesting property changes

- Flag if changes might break n8n integrations

- Use relation fields for contractor/program links (not text)

- Confirm before making destructive changes

# 8. FIRST CHAT MESSAGE

Use this to start a new conversation in the Notion project:

I've set up this dedicated Notion project with both Notion Connector and Notion MCP enabled. See the attached handoff document for full context.

Current State:

- 7 databases configured (Federal Programs is central hub with 388 records)

- Program Type and Priority Level transformations complete

- Budget and Contract Vehicle transformations need n8n workflow re-run

Immediate Priorities:

1. Verify data transformation results after n8n workflow execution

2. Clean up duplicate text columns (Program Type 1, Contract Vehicle/Type, etc.)

3. Build Prime Contractor relation mapping workflow

Let's start by reviewing the Federal Programs database schema to confirm current state.

# 9. CROSS-PROJECT COORDINATION

## Pending Changes Affecting Both Systems

- Budget/Contract Vehicle transformation: n8n workflow ready, needs manual execution to populate Notion fields

- Prime Contractor relation: Need to populate Contractors DB first, then build n8n workflow to match text → relation

- Job deduplication: n8n uses Deduplication Key property - don't modify schema

## Handoff Points

- Notion → n8n: When adding new database properties that n8n should use

- n8n → Notion: When workflow changes write to new/different properties

- Both: Schema changes, database ID changes, relation field modifications

## n8n Project Should Know

- Notion API returns flattened property names: property_field_name_with_underscores

- Select/multi-select values must match exactly (case-sensitive)

- Relations require page IDs, not text values

- n8n MCP server available at: https://primetech.app.n8n.cloud/mcp-server/http